**Assignment 1: Agile Project Planning - Create a one-page project plan for a new software feature using Agile planning techniques. Include backlog items with estimated story points and a prioritized list of user stories.**

**Project Name:** BankEase - Online Banking Platform

**Feature:** Fund Transfer

**Project Description:**

Implement a new feature in the BankEase online banking platform that allows users to transfer funds between their accounts and to external accounts.

**Agile Methodology:** Scrum

**1. Backlog Creation:**

Prioritized User Stories:

As a user, I want to transfer funds between my accounts within the bank.

As a user, I want to transfer funds to an external bank account.

As a user, I want to schedule recurring fund transfers.

As a user, I want to view my transfer history.

Story Points Estimation:

Transfer funds between accounts - 5 story points

Transfer funds to external account - 8 story points

Schedule recurring transfers - 5 story points

View transfer history - 3 story points

**2. Prioritized List of User Stories:**

Transfer funds between accounts (5)

Transfer funds to external account (8)

Schedule recurring transfers (5)

View transfer history (3)

**3. Project Plan:**

Sprint Duration: 3 weeks

Sprint Goal: Implement fund transfer feature

Sprint Backlog: Transfer funds between accounts, Transfer funds to external account